HMS — Execution Plan

Close N1 → land N2 (auth+staging) → resume feature scope. Single source of truth for what to do, in order.

Standing rule. Nothing from the tenant-onboarding plan, Control Center, or any new feature starts until N1's 5 exit criteria are all green with evidence. This document supersedes prior status-report language — track progress against the checkboxes below, not against summaries.

# PHASE A — Today: diagnose and fix the one failing test

Referral flow fails at 'book CT with prerequisite checklist attached' (REF-060). Open the trace, find the exact error, apply the matching fix below.

| If the trace shows… | It means… | Fix |
| --- | --- | --- |
| Timeout waiting for getByTestId('book-service') or similar | Booking screen missing data-testid attributes | Add the testids to the booking/prereq components (search, service select, slot, prereq item) — no assertion changes |
| selectOption: no <option> matching label CT | No CT service in the tenant's seeded service catalog | Add a CT scan entry to the seed script's service/charge-master data for the demo tenant |
| prereq-item-hardstop not visible / times out | CT service has no hard-stop prerequisite in the seeded prereq library | Seed a hard-stop prerequisite (e.g. contrast-allergy check) linked to the CT service |
| A 4xx/5xx network error in the trace's Network tab | Backend booking/prereq endpoint bug, not a frontend/data issue | Reproduce with curl against the same payload; fix the endpoint; add a regression test |

# after the fix, re-run just this spec first (fast feedback): npx playwright test e2e/referral-flow.spec.ts --headed # once it's green, run the full suite twice to catch flakiness: npx playwright test && npx playwright test

Checkbox A1: [ ] referral-flow.spec.ts — all 6 steps pass, two consecutive clean runs.

Checkbox A2: [ ] rx-followup.spec.ts — reconfirm still green (already achieved) after any shared-code changes.

# PHASE B — This week: close the operator-context bug properly

The RLS violation found during Step 2 (operator writing into a target tenant while authenticated in their own tenant context) is a real bug class, not a one-off. Close it completely, not just at the spot that happened to fail.

B1. Grep every operator-initiated write path: provision, tenant config update, sites/services/charge-master setup, go-live flip, suspend/resume, any endpoint under the operator router that writes a row carrying tenant_id.

B2. For each one, confirm the DB session is opened bound to the TARGET tenant's RequestContext (via tenant_session), never the calling operator's own tenant. Fix any that aren't.

B3. Add one permanent isolation-test case: operator/admin authenticated as tenant A performs a provisioning/config write for tenant B → assert it lands correctly scoped to B and A can never read or affect it.

B4. Re-run the full backend suite (this touched shared session code, db.py) plus the isolation test.

Checkbox B: [ ] every operator write path audited and fixed · [ ] regression test added · [ ] full suite green.

# PHASE C — This week: wire the 4 permanent CI gates

| Job | Repo | What it proves | Required check? |
| --- | --- | --- | --- |
| No-DB refusal | hms-platform | App refuses to start without a real, RLS-verified database | Yes |
| Full suite vs real Postgres | hms-platform | All backend tests pass against actual RLS, not mock_db.py | Yes |
| MockAsyncSession grep gate | hms-platform | Lint step fails build if the mock is importable from app/ | Yes |
| E2E vs live stack | hms-web | Both flagship flows pass headless against docker compose | Yes |

C1. Add the two backend CI jobs (isolated no-DB job; full-suite job with a real Postgres service container) plus the grep step.

C2. Add the web CI job: bring up compose (or CI-equivalent Postgres+API), start the app, run npx playwright test headless with VITE_USE_MOCKS=false.

C3. In each repo's branch settings, mark all new jobs as required status checks on main.

C4. Prove it for real: open one trivial PR per repo (e.g. a comment or README tweak) and watch the required checks actually run and pass/block on the PR — not just locally.

Checkbox C: [ ] 4 jobs wired · [ ] required on both mains · [ ] proven on a real PR in each repo.

# N1 EXIT CRITERIA — the only definition of 'done' that counts

| # | Criterion | Evidence required |
| --- | --- | --- |
| 1 | Startup guard passes clean against real Postgres, all tenant tables | committed log output |
| 2 | Isolation test covers every tenant-scoped table incl. the operator-context case | CI run link |
| 3 | Full backend suite green against real Postgres (not mock_db.py) | CI run link |
| 4 | Both Playwright specs green, 2 consecutive runs, live compose stack | recording + CI run link |
| 5 | All 4 CI jobs required-and-passing on protected main, both repos, proven on a real PR | PR links showing checks |

# PHASE D — Next: N2 (only after N1 exit criteria are all checked)

D1. Deploy Keycloak as a compose service; configure realm, clients, tenant+role token claims, TOTP MFA policy.

D2. Backend: replace hms_auth stub internals with real OIDC JWT validation producing the same RequestContext shape; dev tokens rejected outside a dev flag; auth failures audited.

D3. Frontend: swap AuthProvider internals to OIDC code+PKCE flow with silent refresh; verify zero diffs outside src/auth/ — screens must not change.

D4. Deploy to staging.hms.zensynq.com on the India VPS: harden (firewall, SSH keys, fail2ban, unattended-upgrades), TLS+HSTS, nginx same-origin for web+api, unpublish port 8000.

D5. Turn on hourly encrypted off-box backups and RUN ONE TEST RESTORE before calling this done.

D6. Run both Playwright specs against staging; wire a staging smoke check.

D7. Deliver the client demo from staging; get flag F1 (DRAFT follow-up) formally signed off in that meeting.

# PHASE E — After N2: resume feature scope

Only once D1–D7 are done: resume the Tenant Management & Onboarding plan (TEN-101...208, sprints N3–N4), then the Platform Control Center (N5 / TEN-301...308), with ABDM as a continuous parallel workstream starting alongside N2 given its 3–6 month external certification timeline.

# Reporting format going forward

Status updates should reference the checkbox IDs above (A1, B, C, D1...) as done/not-done with a link to evidence (CI run, PR, recording, log file) — not narrative summaries. This document is the single checklist; update it in place as items close rather than issuing new status reports.